## Slide 1
Highlight | Lowlight
Good improvement in RTs and HDs availability for three weeks 2. Removal of axle from UV0128 to UV0068 was completed safely and two changing emulsion available 3. All CAT trucks are available for production 4. MTD production tons above the target by 218 tons | Raise compressor failure causing pressure drop resulting SMS not to shotcrete in 9 West section DTs availability was 69% DT0105 & 106 on breakdown relating to Nerospec and still not fixed yet DT0173 - Jumping gears
Emerging Issues | Priorities
UV 0068 Emulsion unit axle to be replace nothing available at the store Commission surface compressor – Challenge 4 inch from the compressor to 2-inch line in the shaft and keep tripping the compressor | 74N tip CAP liners to be repairs – two outstanding CV0053 and 51H to be hot spliced Waiting delivery of diverted actuator for HG and LG Zennith to service raise compressor
High & Low